## Slide 1
1 | What we must deliver — and what we will not cover
CIO briefing
The workstream should deliver a reusable unstructured-data capability layer for AI — not a bespoke platform per use case.
Must deliver
• Reference architecture and adoption guardrails
• Standard use-case discovery and prioritisation
• Shared building blocks for ingestion, extraction, metadata, redaction, chunking and retrieval
• VectorDBaaS first-draft service design and roadmap
• Clear onboarding path for priority use cases
Not covered / not owned by this workstream
• Building every use-case solution end to end
• Prompt engineering or bespoke assistant UX
• Owning all Group AI model services
• Replacing Fabric, catalogue, IAM or security platforms
• Standing up one vector database per use case
End-state capability view
Sources
Confluence, SharePoint, email, chat, docs, audio, images, external content
Shared unstructured services
ingest, extract, normalise, classify, redact, metadata, lineage
Semantic persistence
raw/processed, metadata, vector, graph, cache, analytical products
Consumption
RAG, agents, search, Fabric products, BI, downstream apps
Cross-cutting controls apply to every block
Identity & access
Policy / DLP
Lineage
Audit
Residency
FinOps
Initial delivery stance: prove the pattern with a small number of priority use cases before scaling enterprise-wide.
CIO preparation — working draft
1/4
Notes: Talk track: The workstream is not trying to own every AI use case. The deliverable is a reusable capability model and first service patterns that use cases can align to. Be explicit on scope: reference architecture, shared unstructured services, VectorDBaaS pattern, roadmap and onboarding. Not in scope: every UI, prompt pattern, group model platform, or replacing Fabric/IAM/security.

## Slide 2
2 | Key risks and dependencies — transparent view
CIO briefing
The main risk is not the reference architecture; it is execution across platform capacity, governance, model dependency and use-case readiness.
Risk / dependency
Why it matters
Suggested mitigation
Decision / support needed
Platform capacity for MVP
VectorDBaaS needs a real first data plane; without named platform engineering it stays theoretical.
Select one reference platform and secure named engineering capacity before build starts.
Confirm first platform sponsor and accountable engineering lead.
Group AI / embedding path
Embedding model governance is a hard dependency; unapproved local models create drift and control risk.
Agree approved model path, model lifecycle ownership and MCP integration early.
CTO / Chief Architect support to lock Group AI commitment.
Use-case readiness and data classification
MVP will stall if first tenant data is not classified, accessible and representative.
Use BA-led intake to choose a use case with source readiness and clear business owner.
Prioritisation decision for first tenant / use case.
Scope creep into use-case-specific logic
Service will fail if it absorbs every prompt, ranking and workflow requirement.
Protect service boundary: vector capability, contracts, governance and lifecycle only.
Endorse explicit non-scope and boundary.
Governance and audit evidence
Bank-grade service needs privacy, security, lineage, audit, MRM and resilience evidence from the start.
Run governance mobilisation in parallel; create evidence packs per stage.
Agree proportional governance path and accountable reviewers.
Honest ask: without a committed reference platform, Group AI model path and MVP resourcing, the roadmap remains an architecture paper rather than an executable service build.
CIO preparation — working draft
2/4
Notes: Talk track: Be transparent. The risks are mostly dependency and operating-model risks. The CIO should understand that this needs platform capacity, Group AI embedding path, governance engagement, and disciplined scope control. Raise resourcing and prioritisation asks clearly.

## Slide 3
3 | Technical deep dive — how the service works
CIO briefing
VectorDBaaS should be a centrally governed service model with platform-local data planes — not one central vector store and not one stack per use case.
Central control plane — service management and governance
Service registry
Collection contracts
Embedding registry
Lifecycle orchestration
Lineage / catalogue
Observability / FinOps
Platform-aligned data planes — where vectors are stored and searched
CIB data plane
Approved engine
Collections / namespaces
Runtime policy
Retrieval API
UC 1
UC 2
UC n
WPB data plane
Approved engine
Collections / namespaces
Runtime policy
Retrieval API
UC 1
UC 2
UC n
Other group platform
Approved engine
Collections / namespaces
Runtime policy
Retrieval API
UC 1
UC 2
UC n
Access model: direct runtime retrieval for RAG / agents | Fabric-published semantic and vector-derived products for BI / analytical consumers
Core design decision: use logical separation by collection / tenant inside platform data planes; create separate physical vector instances only for residency, security boundary, or scale reasons.
CIO preparation — working draft
3/4
Notes: Talk track: Make the control plane versus data plane distinction clear. Control plane is registry, contract, model governance, lifecycle, lineage, FinOps and quality framework. Data plane holds the vector engine, collections and retrieval path. It should not be one DB per use case by default. The model is platform-aligned data planes with collection-level logical separation.

## Slide 4
4 | Top 5 asks to CTO and Chief Architect
CIO briefing
These asks turn the workstream from reference architecture into an executable shared capability plan.
1
Endorse the target operating shape
Central control plane, platform-aligned data planes, dual access model and explicit service boundary.
2
Select the reference platform and MVP tenant
Choose the first data platform and use case to validate the pattern; avoid parallel pilots too early.
3
Secure the minimum delivery capacity
Named platform engineer, control-plane engineering lead, technical BA, governance support and tenant-side engineer.
4
Lock the Group AI dependency
Approved embedding model path, MCP integration, model lifecycle ownership and refresh governance.
5
Mandate use-case alignment to the workstream
Use cases should provide discovery artefacts and align to the reference architecture unless explicitly exempted.
Proposed meeting outcome: agreement to proceed with Stage 0 mobilisation, with a named reference platform, candidate MVP use case and confirmed dependency owners.
CIO preparation — working draft
4/4
Notes: Talk track: Be clear and direct. The asks are not technical niceties; they are what makes the workstream executable. The most important asks are reference platform selection, model dependency ownership, minimum resourcing, and mandate for use cases to engage through the standard discovery and architecture alignment process.